Yes. I analyzed the complete Campus Food Services Assistant build document, including the entities, relationships, 18 flows, escalation logic, state models, configurable thresholds, notifications, and dashboards.

The biggest point: do not try to build all 18 flows at once. Build the system in dependency order, test each layer, and only then add AI.

Complete Build Roadmap

PHASE 0

Architecture + Application Setup

↓

PHASE 1

Master Data

↓

PHASE 2

Food Complaint / Case

↓

PHASE 3

Student Complaint Submission

↓

PHASE 4

Base Problem Intelligence

↓

PHASE 5

AI Classification

↓

PHASE 6

Priority & Threshold Engine

↓

PHASE 7

Problem Task + Assignment

↓

PHASE 8

Escalation Automation

↓

PHASE 9

Resolution + Feedback

↓

PHASE 10

Meal / Diet / Allergy / Wastage Modules

↓

PHASE 11

Knowledge + AI Insights

↓

PHASE 12

Notifications

↓

PHASE 13

Dashboards & Analytics

↓

PHASE 14

Security + Testing

↓

PHASE 15

Final Demo + Documentation

PHASE 0: Architecture & Application Setup

Objective

Create the foundation before touching business logic.

Build

Application

Campus Food Services Assistant

Create:

- Application scope

- Application menu

- Modules

- Roles

- User groups

- Number maintenance

- Choice lists

Roles

From your document:

| Role | Main responsibility |
| --- | --- |
| Student | Raise complaint, feedback |
| Staff | Handle assigned problems |
| Hostel Admin/Warden | Handle High problems |
| Manager | Handle Critical problems |
| Dietician | Diet/allergy approval |
| System Admin | Configuration |

These roles and responsibilities are explicitly defined in the source.

Output

You should be able to show:

Campus Food Services Assistant

│

├── Student

├── Staff

├── Hostel Admin

├── Manager

├── Dietician

└── Admin

PHASE 1: Master Data

Build the tables that other tables depend on.

1. Student

u_student

Create:

- User

- Student ID

- Hostel Name

- Room Number

- Mess Hall

- Dietary Preference

- Allergies

The source specifies these fields and relationships.

2. Mess Hall

u_mess_hall

Fields:

- Name

- Location

- Supervisor

- Capacity

3. Menu Item

u_menu_item

Fields:

- Item Name

- Meal Type

- Allergens

- Dietary Tags

4. Priority Configuration

u_priority_config

Fields:

Category

Medium Threshold

High Threshold

Critical Threshold

Time Delay Threshold

This makes your priority system configurable instead of hard-coded.

Phase 1 test

Create:

3 Students

2 Mess Halls

5 Menu Items

3 Priority Config records

Do not proceed until references work correctly.

PHASE 2: Food Complaint / Case

Now create the main table.

u_food_complaint

Recommended architecture:

sn_customerservice_case

↑

│ extends

│

u_food_complaint

The document allows extending Customer Service Case or base Task. Since your design already relies on native assignment fields and case behavior, Case extension is the cleaner implementation for this project.

Fields

Build:

Number

Student

Use Case

Category

Problem Type

Mess Hall

Meal Type

Description

Attachment

AI Category

AI Confidence

Base Problem

Priority

State

Assignment Group

Assigned To

Resolution Notes

Feedback Eligible

These are the fields specified in the source.

PHASE 3: Student Complaint Submission

Now create the actual student experience.

Record Producer

Student sees:

--------------------------------

FOOD COMPLAINT

--------------------------------

Use Case       [ Select ]

Meal Type      [ Select ]

Description

[..............................]

Attachment

[ Upload Photo ]

[ SUBMIT ]

--------------------------------

Do not expose internal fields.

Hidden fields

AI Classification

AI Confidence

Base Problem

Priority

Assignment Group

Assigned To

Automatic population

On submission:

Logged-in User

↓

Find u_student

↓

Student

↓

Student's Mess Hall

↓

Create Food Complaint

PHASE 4: Base Problem Intelligence

This is the core concept of your project.

Create:

u_base_problem

The source defines the Base Problem as the recurring issue that aggregates multiple tickets.

Important fields

Number

Use Case

Category

Problem Type

Mess Hall

Student Count

Ticket Count

Open Ticket Count

Resolved Ticket Count

First Ticket

Latest Ticket

First Reported

Latest Reported

Thresholds

Current Priority

Priority Reason

AI Risk Score

AI Summary

Knowledge Insights

Recommended Action

Assigned Group

Assigned User

Status

PHASE 4A: Base Problem Matching

Build a Business Rule / Flow:

Food Complaint Created

↓

Get:

Use Case

Category

Problem Type

Mess Hall

↓

Search Base Problem

↓

Found?

┌────┴────┐

YES       NO

↓         ↓

Link       Create

Ticket     Base Problem

↓         ↓

└────┬────┘

↓

Set complaint.base_problem

Your source specifies matching using these complaint attributes and creating the Base Problem when none exists.

PHASE 4B: Counting Engine

When another complaint maps to the same Base Problem:

Base Problem

↓

Ticket Count +1

↓

Open Ticket Count +1

↓

Student Count

↓

Latest Ticket

↓

Latest Reported

Important distinction:

Ticket Count ≠ Student Count

because one student may create multiple tickets. Your source explicitly models both.

PHASE 5: AI Classification

Only after the normal complaint system works should you add AI.

Input

Description

Use Case

Meal Type

Category

AI output

AI Category

Problem Type

Confidence

Example:

Student:

"The rice was raw and hard."

↓

AI

Category:

Food Quality

Problem Type:

Undercooked Rice

Confidence:

94%

Then:

AI Problem Type

↓

problem_type

↓

Base Problem Matching

Confidence rule

Implement:

>= 80%

↓

Auto classification

60-79%

↓

Staff review

< 60%

↓

Manual classification

This threshold is an implementation recommendation, not something specified by your source. Keep it configurable if you use it.

PHASE 6: Priority Engine

Now build the intelligence that decides how serious a recurring problem is.

Your source says priority should consider:

- Ticket/student counts

- Thresholds

- Time delay

- Category risk

- AI reasoning

and update the Base Problem priority.

Architecture

New Complaint

↓

Base Problem

↓

Student Count

+

Ticket Count

+

Time Delay

+

Category Risk

+

AI Risk

↓

Priority Engine

↓

Low / Medium / High / Critical

Example

Base Problem:

Cold Food

Students affected:

2

Time:

30 minutes

↓

LOW

Later:

Students affected:

25

Time:

3 hours

↓

HIGH

If the problem becomes a serious food-safety issue:

Food Safety Risk

↓

CRITICAL

The actual thresholds should come from u_priority_config, not be buried inside Flow Designer.

PHASE 7: Problem Task

Now create:

u_problem_task

This is not another complaint.

Think of it as:

Many Student Complaints

↓

Base Problem

↓

ONE Task

↓

Responsible Team

The source explicitly defines one live task per Base Problem.

Fields

Parent Base Problem

Priority

AI Reasoning

SLA / Response Target

Assignment Level

State

Resolution Type

Not-Resolved Reason

PHASE 8: Assignment Engine

Now route the task.

Priority

↓

Assignment Engine

Logic

LOW

↓

Staff

MEDIUM

↓

Staff

HIGH

↓

Hostel Admin / Warden

CRITICAL

↓

Manager

This routing is directly specified in the source's automation design.

PHASE 8A: Duplicate Task Prevention

This is very important.

Suppose:

Cold Food

↓

Task #001

Priority changes:

Low → Medium

Do NOT create:

Task #002 ❌

Instead:

Task #001

Low → Medium

Assignment updated

Again:

Medium → High

Still:

Task #001

And:

High → Critical

Still:

Task #001

The source explicitly requires only one open task per Base Problem.

PHASE 9: Escalation Engine

Build escalation after assignment works.

Priority changes

↓

Compare old vs new

↓

Priority increased?

↓

YES

↓

Update existing Task

↓

Change Assignment Level

↓

Change Group/User

↓

Audit

↓

Notify new assignee

Example:

Staff

↓

Problem reaches High

↓

Warden

↓

Problem reaches Critical

↓

Manager

No duplicate tasks.

PHASE 10: Resolution Workflow

Now implement the complete lifecycle.

Complaint

New

↓

In Progress

↓

Resolved

↓

Closed

Alternative:

In Progress

↓

Not Resolved

↓

In Progress

This state model is defined in the document.

Resolution automation

When staff selects:

Resolved

require:

Resolution Notes

Then:

resolved_at

↓

current time

feedback_eligible

↓

true

Student receives resolution notification.

PHASE 11: Feedback

Create:

u_feedback

Fields:

Student

Ticket

Base Problem

Rating

Comments

Resolution Satisfaction

Submitted Date

The source defines the feedback relationship as one-to-one with the ticket.

Student experience

Complaint Resolved

↓

Feedback Available

↓

⭐ ⭐ ⭐ ⭐ ⭐

↓

Comments

↓

Submit

PHASE 12: Meal Reservation

Now build the second functional module.

u_meal_reservation

Flow:

Student

↓

Select Menu Item

↓

Select Date

↓

Reserve

↓

Reserved

Possible states:

Reserved

Cancelled

Fulfilled

These fields/states are specified in the source.

PHASE 13: Diet & Allergy Requests

Create:

u_diet_allergy_request

Flow:

Student

↓

Diet/Allergy Request

↓

Dietician

↓

Approve / Reject

Example:

Request:

Peanut Allergy

↓

Dietician Review

↓

Approved

The source specifies the request, supporting document, approval status and Dietician approval relationship.

PHASE 14: Wastage Management

Create:

u_wastage_log

Record:

Mess Hall

Date

Meal Type

Quantity Wasted

Reported By

Then eventually calculate:

Daily Waste

Weekly Waste

Monthly Waste

Waste by Meal

Waste by Mess

PHASE 15: Knowledge + Circular Analysis

Use native:

kb_knowledge

Don't create a new Knowledge table.

Architecture:

Base Problem

↓

Category / Keywords

↓

Knowledge Search

↓

Relevant Articles

↓

AI Summary

↓

Recommended Action

The document specifically proposes using native Knowledge Management and related Knowledge Articles rather than a custom table.

PHASE 16: Notifications

Build notifications after workflows work.

Required notifications

| Event | Recipient |
| --- | --- |
| Ticket Logged | Student |
| Staff Assignment | Staff |
| Escalation | New assignee |
| Resolution | Student |
| Feedback Available | Student |

These are the notification requirements in the source.

PHASE 17: Dashboards

Finally build the analytics layer.

Manager Dashboard

Show:

Total Active Problems

Critical Problems

High Problems

Escalated Problems

SLA Compliance

Students Affected

Category Trends

Feedback Rating

Wastage Trend

Recurring Problems

The source specifies these manager/admin dashboard metrics.

Staff Dashboard

Only:

My Active Problems

Priority

Time Elapsed

SLA Status

Escalation Warning

Student

No dashboard.

Only:

My Complaints

Complaint Status

Resolution

Feedback

PHASE 18: Testing

Do not skip this.

Create test scenarios.

Test 1: Normal complaint

Student

↓

Complaint

↓

AI

↓

Base Problem

↓

Low

↓

Staff

↓

Resolved

↓

Feedback

Test 2: Recurring complaint

Student 1

↓

Cold Food

↓

Base Problem

Student 2

↓

Cold Food

↓

SAME Base Problem

Student 3

↓

Cold Food

↓

SAME Base Problem

Verify:

Ticket Count ↑

Student Count ↑

Test 3: Escalation

Low

↓

Medium

↓

High

↓

Critical

Verify:

ONE Task only

This is one of the most important acceptance tests because duplicate-task prevention is explicitly required.

Test 4: Resolution validation

Try:

State = Resolved

Resolution Notes = blank

Expected:

❌ Cannot save

Test 5: Not Resolved

State = Not Resolved

Reason = blank

Expected:

❌ Cannot save

Final Architecture

After everything is completed, your system should look like this:

STUDENT

│

┌─────────────────┼──────────────────┐

│                 │                  │

▼                 ▼                  ▼

Food Complaint     Meal Reservation   Diet/Allergy

│

▼

AI Classification

│

▼

Base Problem Engine

│

┌─────┴────────┐

│              │

▼              ▼

Counting       AI Risk

│              │

└──────┬───────┘

▼

Priority Engine

│

▼

Assignment

│

┌─────┼─────┐

▼     ▼     ▼

Staff  Warden Manager

│

▼

Problem Task

│

▼

Resolution

│

┌────┴────┐

▼         ▼

Feedback    Analytics

│

▼

Manager Dashboard

Recommended Build Order Inside ServiceNow

Don't build based on the document's flow numbers. Build in this order:

| Phase | What you actually build | Priority |
| --- | --- | --- |
| 0 | App + roles + groups | 🔴 Must |
| 1 | Student + Mess Hall + Menu | 🔴 Must |
| 2 | Food Complaint | 🔴 Must |
| 3 | Record Producer | 🔴 Must |
| 4 | Base Problem | 🔴 Must |
| 5 | Matching + counting | 🔴 Must |
| 6 | AI classification | 🟠 Core AI |
| 7 | Priority engine | 🔴 Must |
| 8 | Problem Task | 🔴 Must |
| 9 | Assignment | 🔴 Must |
| 10 | Escalation | 🔴 Must |
| 11 | Resolution | 🔴 Must |
| 12 | Feedback | 🟠 Important |
| 13 | Knowledge AI | 🟡 Advanced |
| 14 | Meal Reservation | 🟡 Secondary |
| 15 | Diet/Allergy | 🟡 Secondary |
| 16 | Wastage | 🟡 Secondary |
| 17 | Notifications | 🟠 Important |
| 18 | Dashboards | 🔴 Must |
| 19 | Testing | 🔴 Must |
| 20 | Demo | 🔴 Must |

One important scope recommendation

For the first working version, stop after:

Student

↓

Food Complaint

↓

AI Classification

↓

Base Problem

↓

Priority

↓

Task

↓

Assignment

↓

Escalation

↓

Resolution

↓

Feedback

↓

Dashboard

That is your main hackathon story.

Then add:

Meal Reservation

Diet/Allergy

Wastage

Knowledge

as secondary modules.

This prevents the project from becoming a collection of unfinished features. The original document contains 18 automation flows, so sequencing them this way is much safer than attempting them simultaneously.